ARL Growize Investor Portal

DPDP Act 2023 & Rules 2025 — Gap Assessment & Action Plan

Prepared 2026-06-09  ·  DRAFT for legal review — not legal advice

This document maps the obligations under India's Digital Personal Data Protection Act, 2023 and the DPDP Rules, 2025 against Growize's current app and Supabase backend, and sets out a prioritised plan to close the gaps. Because Growize processes financial and government-ID data (PAN, Aadhaar, bank, KYC), a data-protection lawyer should review and sign off this plan, the privacy notice, the consent text and the retention schedule before reliance.

# 1. Regulatory status & timeline

- DPDP Rules 2025 were notified on 13 November 2025, beginning a phased rollout.

- Phase 1 (Nov 2025): Data Protection Board constitution & procedures.

- Phase 2 (~Nov 2026): consent-management rules (Rule 4).

- Phase 3 (~May 2027): notice, security safeguards, breach reporting, erasure, contact/grievance, children's data, rights workflows, cross-border transfers and Significant Data Fiduciary duties.

Implication: the bulk of operational obligations must be met by ~May 2027, but notice, consent, grievance, processor contracts and security should be done now — Growize already holds sensitive data and is preparing to launch.

# 2. Classification

Growize acts as a Data Fiduciary (it determines purpose and means of processing). It is most likely NOT a Significant Data Fiduciary today (SDF is a government designation based on volume, sensitivity and risk), but its handling of Aadhaar and financial data means SDF designation is plausible over time — which would add DPO (India-resident), annual DPIA, audit and algorithmic-fairness duties. Monitor for designation.

# 3. Gap assessment

Priority key: P0 = do now / launch-critical, P1 = important, P2 = lower urgency. “Target” notes the enforcement phase or that the item is launch-critical regardless.

| Area | DPDP Requirement | Current State (Growize) | Gap / Action | Pri. | Target |
| --- | --- | --- | --- | --- | --- |
| Notice | Itemised notice at/before collection AND retroactive notice to pre-existing users | Consent timestamps captured (legal_consent); no evidence of a DPDP-itemised notice or any retroactive notice to invited users | Publish an itemised privacy notice; send a retroactive notice to every existing invited user | P0 | Now |
| Consent | Free, specific, informed, unbundled; withdrawal as easy as giving | legal_consent records timestamps | Make consent granular + versioned (store notice version); add an easy withdraw-consent path | P0 | By Nov 2026 (Rule 4) |
| Rights | Access, correction, erasure, grievance, nomination | Profile/KYC/bank allow some correction only | Add access/export, erasure, withdraw-consent, nomination & grievance flows (documented now, in-app later) | P1 | By May 2027 |
| Grievance | Publish grievance contact; resolve within 30 days | No grievance contact published | Name a grievance officer; publish contact in-app + policy; enforce 30-day SLA | P0 | Now |
| Retention | Purpose-specific retention; 48h pre-erasure notice; processing logs >= 1 year | No documented schedule; KYC/financial retained de facto | Write a retention schedule with statutory carve-outs; implement 48h pre-erasure notice and >=1y log retention | P1 | By May 2027 |
| Breach | Notify the Board without delay + full report in 72h; notify users in plain language | Sentry + webhook_log + sync-stale-alert monitoring; no formal runbook | Create a breach-response runbook + notice templates; wire detection -> escalation | P0 | Ready at launch |
| Processors | DPAs with all processors; disclose cross-border transfers | Supabase, Zoho, Netlify, Sentry, Resend in use; DPAs not confirmed | Execute DPAs with each; map & disclose cross-border (Netlify/Sentry/Resend likely US) | P0 | Now |
| Security | Reasonable safeguards (Rule 6) | Strong base: RLS isolation, edge-function-only writes, private buckets + signed URLs, screenshot prevention, Sentry PII scrubbing, app lock | Formalise a written security policy; confirm encryption at rest/in transit; access logging | P1 | By May 2027 |
| Aadhaar | UIDAI obligations beyond DPDP | Aadhaar number stored (investors/Zoho) | Confirm if full Aadhaar must be stored vs masked/last-4/VID; restrict access; obtain legal sign-off | P0 | Now |
| Children | 18+ only, or verifiable parental consent + no tracking | KYC/DOB implies adults only | Document the 18+ age-gate; confirm minors cannot onboard | P2 | By May 2027 |
| Minimisation | Collect only what the purpose needs | Zoho sync pulls multiple fields | Review synced/stored fields; trim what is unnecessary; keep RoPA current | P2 | Ongoing |
| Governance | Records/RoPA; DPIA & audit if designated SDF | RoPA drafted (this pack) | Maintain the RoPA; watch for SDF designation; if designated, appoint DPO + run DPIA/audit | P1 | Ongoing |

# 4. Prioritised roadmap

## Do now (launch-critical)

- Publish the itemised privacy notice + send the retroactive notice to all existing invited users.

- Upgrade consent capture (granular, versioned) and add a withdraw-consent path.

- Name & publish a Grievance Officer (in-app + policy) with a 30-day SLA.

- Execute DPAs with Supabase, Zoho, Netlify, Sentry and Resend; disclose cross-border transfers in the notice.

- Aadhaar review: confirm necessity, mask/limit storage, restrict access (legal sign-off).

- Have the breach-response runbook + templates ready before go-live.

## By ~Nov 2026 (consent)

- Align consent architecture to Rule 4; optionally integrate a registered Consent Manager.

- Ensure withdrawal, re-consent and consent records are demonstrable.

## By ~May 2027 (operational obligations)

- Ship in-app Data-Principal rights: access/export, correction, erasure, nomination, grievance.

- Implement the retention schedule (statutory carve-outs, 48h pre-erasure notice, >=1y logs).

- Formalise the written security policy and access logging.

- Document the 18+ age-gate and minor-exclusion.

## Ongoing

- Keep the RoPA / data inventory current; review each release.

- Re-assess SDF status; if designated, appoint DPO and run DPIA + annual audit.

# 5. Growize-specific watch-outs

## Aadhaar & PAN

These are the highest-risk fields. Aadhaar carries UIDAI/Aadhaar-Act obligations beyond DPDP. Confirm whether the full Aadhaar number must be stored at all (vs masked / last-4 / VID), mask it in the UI, and lock read access down via RLS. Treat PAN similarly.

## Retention vs the right to erasure

DPDP says erase once the purpose is served or consent is withdrawn — but PMLA/KYC, Companies & LLP, Income-Tax and SEBI-type rules force retention of KYC and financial records (often ~5–8 years). Erasure logic must therefore EXCLUDE legally-mandated records; document this carve-out so an erasure request never deletes data you are legally required to keep.

## Cross-border processors

Supabase (Mumbai) and Zoho (.in) keep data in India. Netlify, Sentry and Resend most likely process data in the US. DPDP permits transfers except to a (not-yet-published) restricted list, but the transfers must be disclosed in the notice and covered by processor contracts. Confirm each vendor's region and DPA.

## What already helps you

Tiered RLS document access, edge-function-only writes, private storage with short-lived signed URLs, in-app document screenshot prevention, Sentry PII scrubbing (PAN/Aadhaar redaction), India data residency, and consent timestamps are all genuine DPDP-positive controls. The work is mostly notice, consent, rights, governance and paperwork — not a security rebuild.

# 6. Sign-off

Owner: ____________________     Reviewed by counsel: ____________________     Date: ____________

Companion files: ARL_Growize_Data_Inventory_RoPA.xlsx (data map) and ARL_Growize_DPDP_Templates.docx (notice, consent, grievance, breach, rights and DPA templates).